## Slide 1
Scrum artefacts

## Slide 2
Product Backlog:
https://tree.taiga.io/project/kasperonfire-group8-sp/backlog
Here we have included only the stories, which we are planning to implement like an addition to the already done ones from CA-3:
As a non-registered user I want to see information about different places
As a non-registered user I want to be able to register
As a registered user I want to be able to log-in
As a registered and logged-in user I want to be able to create a new place with image, address and description
As a registered and logged-in user I want to be able to create and add a new place through my mobile phone, attaching a picture and a GPS-info
As a registered and logged-in user I want to be able to see information about the places that I’ve already created
As a registered and logged-in user I want to be able to rate different places
As a user I want to be able to search, filter and sort the data from all places that I am browsing currently
As an admin I want to be able to see and edit all registered users
Implemented User stories from CA-3:

## Slide 3
Sprint Backlog:
Sprint 1:
Sprint 2:
Sprint 3:
From taiga.io we will separate each story to a different sprint and this depends on the project requirements. (waiting for)

## Slide 4
Scrum roles

## Slide 5
Scrum Master:
Rotational principle, just one of us voluntarily will not get in the shoes of the Scrum Master role.
*we will see in the next slides that the Scrum Master have a special role in the team, he needs to teach the development team to….(retrospective, daily meeting, sprint planning )

## Slide 6
Scrum meetings

## Slide 7
Daily scrum:
The Scrum Master will decide and teach the development team how much time the daily meeting will be held. As a thumb rule to be within the 15min. time-box, we maybe will stick with 10min. daily scrum, for which we think is enough for 4 people.
Sprint planning meeting:
Sprint Planning will be scheduled from the Scrum Master, notwithstanding we are planning to do it on every first day (Monday) after each Sprint Review with our product owner(Fridays). On that day we will transfer stories from the Product Backlog to the Sprint Backlog and will ensure that everybody from the development team is clear with them, also forecast our own time-box and set the Sprint Goal.
Sprint review meeting:
Sprint retrospective:
Our POV is to do it right after the review with our product owner(Fridays), prior to the next scrum planning(Mondays).Here we will adapt for the next sprint, will eliminate the things that doesn’t work well, and try to enhance the points where we have fallback
On Fridays we will gather really precious information about our lastly held Sprint, upcoming ones, acceptance tests. Here we will do a Demo of the already “Done.” functionality, thus the Product Owner will be sure how the team spending its time, how much of the Product Backlog is really done, also will discuss the upcoming Sprints including the necessary user stories. The Feedback at this point will form our retrospective and will show how healthy scrum we are doing.

## Slide 8
XP practices

## Slide 9
1. Simple design
Focused practices for the project will be:
2. Testing
3. Collective Ownership
4. Refactoring
5. Continuous Integration
6. Pair Programming
7. Coding Standard

## Slide 10
1. Simple Design:
When writing a code, do it as simpler to read as it possible and do it according one of the programming principles: DRY
Use comments for the parts that might be ambiguous for the others
Keep the complexity of the architecture low, use the smallest possible amount of classes and methods.
2. Test:
Making unit tests for every small independent(coming from user story) piece
Be sure that the automated test will not break even if one of the small unit tests is changed or modified(keep it abstract as possible)
Write acceptance test before start testing with code (will try to implement ATDD somehow)
4. Refactoring:
Make names of the variables , methods, classes to be self descriptive
Use grammatically and syntactically close naming for the aforementioned between the different technologies and pieces communicating to each other(like DB, Front-end, Façade, etc.)
3. Collective ownership:
No one is able to say that a certain part is only his own, and the others in the team cannot change it.
Everybody can change everything at every moment, of course according to the other practices and principles.
If a man is self confident to say that a certain part is his own property , then every next portion he contributes will be included in a pair programming.

## Slide 11
5. Continuous Integration:
After a piece of code is written according to a user story, if the coder says he is done, or the pair of coders, then the necessary test will need to be provided, ensuring that the code written is really done according to the practices used.
6. Pair Programming:
Do it on a complex tasks, which are something that one of us haven’t experienced yet, or it requires complex thinking in order to do it, so in this case a pair programming can helps a lot
Will try to switch everybody in a pair in order to experience it, and pick the right pair for the particular user story.
7. Coding standards:
It is easier to use the 8.Collective Ownership. Code that looks the same encourages collective ownership.
Code must be formatted to agreed coding standards.
Coding standards keep the code consistent and easy for the entire team to read and refactor.
Extreme Programming backers advocate code that is self-documenting to the furthest degree possible. This reduces the need for code comments, which can get out of sync with the code itself.
Try not put “your unique style”(the style supposed to follow the team coding standards) while writing code, it is supposed to be equal for the reader of the code, it doesn’t matter who wrote the code, it does matter if it is good, working, descriptive, easy to read and in line with the requirements.